**Quarantine Coders Log**

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| **Date** | **Attendance** | **Location** | **Time** | **Notes** |
| 3/30/2020 | All | Zoom | 3:45 | Team discussed project and went over what agile stories to work on, team rules & coding standards. Conclude with using Trello for our agile management. |
| 4/1/2020 | All | Zoom | 3:45 | Team submitted lab 6. Tasked out agile stories to have done for sprint 1. |
| 4/6/2020 | All | Zoom | 3:45 | Update on how stories were going. And discussed creating a test plan. |
| 4/13/2020 | All | Zoom | 3:45 | Verified stories 1-12 were working. Sprint 1 complete. Functions of stories and done were displayed. |
| 4/15/2020 | All | Zoom | 3:45 | Discussed what stories we would work on for Sprint 2. Added stories to Trello. |
| 4/20/2020 | All | Zoom | 3:45 | Update on Sprint 2 stories. Discussed implementing DFS, BFS & Dijkstra. |
| 4/22/2020 | All | Zoom | 3:45 | Update on stories, verified that stories are ready for Sprint 2. |
| 4/27/2020 | All | Zoom | 3:45 | Sprint 2 complete. Functions for stories and definition of done displayed. Stories 1, 6, 7 & 9 complete. |
| 4/29/2020 | All | Zoom | 3:45 | Discussed stories to work on for final sprint. |
| 5/4/2020 | All | Zoom | 3:45 | Updated how stories were going. |
| 5/11/2020 | All | Zoom | 3:45 | Went over finished product and all artifacts. Waiting to present. |

Product Owner: Nicholas Hu

Scrum Master: Jorge Rodriguez

Team Member: Alvaro Hernandez

Team Member: Kristine